**Project status: Yellow**

**Concerns last week**:  We must have someone from the VMS support team contact... **ASAP.**  If we haven't VMS support by Monday, the project will begin slipping by a day.

This week’s status has moved to yellow, because for the past week we have not gotten any contact from VMS integration team. I have attempted re-engineering code without their support.

**Progress**:

1.  Phase I 80% completed

2. Phase II 40% in progress

3. Coding AR DB stored procedures and reverse engineering of the UI VMS to command line.

**Stalling or holding up the project**:

1.  Mapping integration data

2.  Code interpretation of some aspect of the VMS

Statuses:

Green -- release on time

Yellow -- slightly behind schedule, release still on time

Red: Will not met release date